SAN ANTONIO DISTRICT DESIGN REVIEW TEAM (DDRT)

60% Review

Date:

CSJ:

Highway:

Limits:

DDRT members present:

Design Team representatives:

Meeting Agenda

- Review Project Development Schedule (P6) –

  - 90% milestone?

  - 100% milestone (submit to District Plan Review)?

  - Ready to Let (RTL)?

  - Let date?

  - Target Let date (if different from Let date)?

- Is the project on Schedule?

  - If the project is not on schedule, list the reasons why

  - If the project is not on schedule, provide a detailed recovery plan

    - Does the recovery plan allow for the project to Let as originally scheduled

- Follow through from 30%

  - Review project scope –

  - Did the Project Manager place the plans, schedule, and cross sections in the FTP folder (T:\EVERYONE\FTP Preliminary Plans) with the watermark?

  - Current construction estimate –

  - Authorized construction funds -

- Force account estimate (excluding joint bid force account) –

  - Incentive estimate for accelerated construction -

  - Funding and STIP/TIP information -

- Typical sections & Form 1002 (Page 3) APPROVED?

- Pavement design APPROVED?

- Is alternative pavement design included in the PS&E?

- Has coordination with VIA been completed?

- Design exceptions APPOVED?

- FAA coordination and notification completed (Form 7460-1)?

- Has Form 2440 - Design Summary Report been updated?

- Form 2502 – Executive Decision Summary (VE Team Recommendation) completed?

- Has a safe and adequate location along the project been determined for Commercial Vehicle Enforcement (CVE) Station Widening?

3.  Roadway Design

- Roadway design issues –

- Sidewalks & ADA concerns –

- Pedestrian facility type?

- Pedestrian facility length (see TxDOTCONNECT definitions)?

- Pedestrian facility estimated cost (see TxDOTCONNECT definitions)?

- Are there deficiencies identified in the Pedestrian Accessibility Inventory within the project limits? (For inventory start with Texas Comprehensive Accessibility Program (TCAP) Data).

- Are all identified deficiencies being addressed with this project? (Coordinate with district ADA liaison, area office and planning section for assistance with TCAP prioritization tools.)

- Are non-compliant conditions documented with justification for non-compliance?

- Bicycle Accommodations –

- Bicycle facility type?

- Bicycle facility length (see TxDOTCONNECT definitions)?

- Bicycle facility estimated cost, including shoulders (see TxDOTCONNECT definitions)?

- Have approved landscape and architectural treatments been incorporated into the project?

- Are changes to any driveways being proposed?  If yes, have the property owners been notified?

- Who will be responsible for notifying the property owners of the changes?

- Are there any control of access issues that need to be documented in the plans?

- Project Safety Score (Initial and Final)?

4.  Traffic Control Plan & Sequence of Work

- Sequence of Construction –

- Have you considered safe operations for pedestrians and bicycles?

- Form 2229 “Significant Project Procedures”

  - Form 2229 completed?

  - Significant project?

  - Schedule 60% DSRT?

- Curing facilities and strength testing equipment required (add or delete from General Notes Item 421) -

- Furnish field office (coordinate Type and size with Area Office) -

- Definition of work day (See Standard Specifications Item 8) -

- Lane closure restrictions –

- Accelerated Construction Procedures –

- Form 2699 – Determination of Additional Project – Specific Liquidated Damages completed?

- Selection for Scheduling Specification (CPM or bar chart) –

- Estimated contract time determination –

- Is a delayed start special provision to Item 8 required (Refer to SOP: Item 8 Delayed Start Provisions in Construction Contracts)?

- Form 1204 – Request for Regulatory Construction Speed Zone -

- Smart work zone systems

  - On major projects have you completed the Go-No-Go decision tool?

  - What smart work zone systems are proposed?

5.  Bridge and Retaining Wall Design

- Bridge Layouts and Design –

- Retaining Wall Layouts and Design –

6.  Major Drainage Issues

- Identify all major and minor culvert crossings -

- Preliminary layouts for all bridge class culverts –

- Scour analysis, Form 2605 and/or Form 2606 completed?

7.	Traffic Engineering –

- Lane/Approach configuration at intersections –

  - ADA concerns (pedestrian ramps, audible pedestrian signal, pedestrian push buttons, crosswalks, etc.) –

  - Signing Issues (standards, special signs, etc) –

  - Pavement Marking and Delineation Issues –

  - Bicycle signing and pavement markings –

  - Traffic Signal Issues (existing and proposed) –

- Do plans need to be sent to city for review and concurrence?

- Speed Zoning/School Zone Issues –

- Status of railroad agreements -

- Permanent and Temporary Illumination –

- Were required upgrades to the existing illumination from the 30% DDRT checklist identified and incorporated in the PS&E?

- Do plans need to be sent to city for review and concurrence?

- Agreement Attachment No. request to District Design Engineer (required for quotation on title sheet)?

8.	Traffic Management

- Existing -

- Proposed System -

- Design Issues -

9.	Right of Way (identify existing and proposed)

  - Follow up on MAPO?

  - Status of ROW map instruments (retracement, acquisition or utility reimbursement) -

  - Temporary or Permanent Easements –

  - Encroachments -

10.	Utilities –

  - Has utility conflict matrix been finalized with all existing utilities and conflicts identified?

  - Utility impacts to project?

  - Are existing and proposed utilities in compliance with the Utility Accommodation Policy or are there any required Utility Exception Variances or Abandonment Requests?

  - Reimbursable utilities?

  - U-Numbers and Utility agreements?

  - Discuss intentions for joint-bidding –

  - U-Numbers and Utility AFAs?

  - Utility CSJs?

  - Is a Construction Management Plan required?

11.  Environmental Questionnaire

- Project type –

- Environmental Management System Advance Planning and Development (AP&D) Stage Gate Checklist completed?

- Status of Agency Coordination –

- Status of permits from Corps of Engineers?  Others?

  - Outstanding activities to complete –

  - Complete EPIC sheet –

  - Status of Public Involvement –

12.  BMP’s (for COE permits)

  - Temporary (construction) -

  - Permanent (post-construction) -

13. Maintenance Issues Noted for Further Consideration –

- Have items identified in the bridge inspection record and bridge inspection follow-up action worksheet been addressed in the PS&E?