# Texas Department of Transportation

# Digital Delivery Program

Project Execution Plan

Rev. March 2026

District:

Highway:

Project Number (CSJ):

# as Department of Transportation

# Digital Delivery Program

Project Execution Plan

Rev. March 2026

District:

Highway:

Project Number (CSJ):

# as Department of Transportation

# Digital Delivery Program

Project Execution Plan

Rev. March 2026

District:

Highway:

Project Number (CSJ):

# as Department of Transportation

# Digital Delivery Program

Project Execution Plan

Rev. March 2026

District:

Highway:

Project Number (CSJ):

Table of Contents

List of Revisions	iv

INTRODUCTION	1

Purpose	1

Project Description	2

Project Goals	2

PROJECT TEAM, SCHEDULE, & DELIVERABLES	5

Project Team	5

Team Directory	5

Roles and Responsibilities	6

Communication Plan	7

District Coordination Plan	8

Meetings/Workshops	9

Project Schedule	9

Project Deliverables	10

TECHNOLOGY	11

System Requirements	11

Software Requirements	11

Information Exchanges	11

MODEL MANAGEMENT PLAN	12

Workspace	12

Folder Structure	12

File Naming Convention	12

Template Library	12

Level of Development	13

Digital Signing and Sealing	13

ASSET MANAGEMENT PLAN	14

Goals and Objectives	14

QUALITY MANAGEMENT PLAN	15

Model Quality Control Process	15

CONSTRUCTION ADMINISTRATION PHASE	16

Letting	16

Construction Phase Process	16

APPENDIX A – Project LOD Specifications	17

APPENDIX B – Asset Inventory	19

APPENDIX C – Pilot Project Schedule	21

List of Tables

Table 1 - Project Information	2

Table 2 – Digital Delivery Pilot Elements	3

Table 3 - Project Team Contacts	5

Table 4 - Project Roles and Responsibilities	6

Table 5 - Project Communication	7

Table 6 - Project Milestones	9

Table 7 – Key Project Dates, Meetings, Workshops	10

Table 8 – Project Software	11

Table 9 – Quality Control Checks	15

Table 10 – Project Level of Development Specifications	18

Table 11 – Project Asset Inventory	20

List of Acronyms

AE			Area Engineer

AGC			Association of General Contractors

DES			Design Division

DDP 			Digital Delivery Program

FIO			For-Information-Only

LOD			Level of Development

MMP			Model Management Plan

PEP			Project Execution Plan

PM			Project Manager

PS&E			Plans, Specs, and Estimate

QA			Quality Assurance

QC			Quality Control

ROW 			Right-of-Way

TPP			Transportation Planning and Programming Division

TxDOT			Texas Department of Transportation

## List of Revisions

The latest revisions to this document consist of:

## INTRODUCTION

### Purpose

The purpose of the Project Execution Plan (PEP) is to facilitate efficient and effective progress, while maintaining quality in preparation for the Texas Department of Transportation’s (TxDOT’s) Pilot Projects. The PEP provides a consistent means to review the approach to project implementation and digital delivery methods being proposed by TxDOT. This plan will be used as the basis of assessing progress throughout the course of project execution. The PEP will address the following:

- Project Background and Description

- Digital Delivery Goals

- Team Organization

- Project Schedule

- Software Requirements

- Model Management

- Quality Management

- Construction Administration

As the project progresses through the detailed design phase, it is the expectation of TxDOT’s Design Division (DES) to update the PEP and document such updates on Pg. iii. Updates include project schedule, pilot goals, project software, roles and responsibilities, etc. If there is a change in any standardized PEP language, guidance or best practices, a Regional DES Pilot Support team member will ensure the Project Manager (PM) is notified and project PEP is updated accordingly.

NOTE: All text in RED is for instructional purposes only. Text should be deleted/replaced with relevant project information.

### Project Description

The following table gives a summary of information for the project. All information should align with all project details listed in TxDOTConnect.

Table 1 - Project Information

| Field | Value |
| --- | --- |
| Project Owner |  |
| CCSJ |  |
| Highway |  |
| Letting Date |  |
| District |  |
| County |  |
| Current ADT (Year) |  |
| Future ADT (Year) |  |
| Functional Classification |  |
| Prop Design Criteria |  |
| From Limit |  |
| To Limit |  |

Describe the project background and proposed improvements below:

### Project Goals

For TxDOT’s Digital Delivery Program, pilot projects across all 25 districts have been identified and will be let by the end of 2027. As with previous piloting efforts, DES DDP is looking to gather more information and assess Model as Legal Deliverable (MALD) deliverables & processes, software functionality, and use cases during design, construction and asset management phases. Table 2 consists of typical piloting elements that DES DDP has identified as critical to DD success.

Identify which piloting elements your project will explore in Table 2. It is recommended to fill this out with your regional DES Pilot Support team member listed in Table 3.

Table 2 – Digital Delivery Pilot Elements

DESIGN ELEMENTS

| Pilot Elements | Included in Project? | Comments |
| --- | --- | --- |
| File Management – Folder Structure | ☒ | Bentley CONNECT Edition data |
| File Management – Naming Convention | ☒ | Link to File Naming Convention Guidance Document to be provided once available |
| Template Point Naming Convention | ☒ | Template Point Naming Convention |
| Model Development Standards | ☒ | Model Development Standards (MDS) Guidance |
| Item Types | ☒ | Link to Item Type Guidance Document to be provided once available |
| Model Based Design Quantities | ☒ |  |
| Clash Detection | ☒ |  |
| Bridge Modeling | ☒ | Resources and Training – 3D Bridge Modeling |
| Drainage and Utilities (DU) Modeling | ☒ | Resources and Training – ORD for Drainage Utility (DES752) |
| TCP Phased Modeling | ☒ |  |
| Digital Design Review | ☒ | Using Bentley Infrastructure Cloud Platform (ICP) for Design Review |

DELIVERABLES

| Pilot Elements | Included in Project? | Comments |
| --- | --- | --- |
| Model as Legal Deliverable (MALD) | ☒ |  |
| Reduced Plan set | ☒ |  |
| Roll plots (FIO) | ☒ |  |
| Digital Signing and Sealing | ☒ | Link to Digital Signing and Sealing tool to be provided once available |

MODEL USE

| Pilot Elements | Included in Project? | Comments |
| --- | --- | --- |
| Automated Machine Guidance (AMG) | ☒ | Design: 3D Model Breakline Creation Process Construction: information to be filled out during 100% submittal |
| Digital Construction Inspection | ☐ | To be filled out during 100% submittal |
| Construction Simulation (4D Modeling) | ☐ | To be filled out during 100% submittal |
| As-built Recording | ☐ | To be filled out during 100% submittal |
| Asset Inventory | ☐ | See Asset Management Plan for more information |

For piloting elements or specific goals not listed in Table 2, list out other detailed project goals in a bullet format. Goals need to be defined and aligned with TxDOT’s Digital Delivery Strategic Plan. For assistance identifying piloting goals aligned with project scope, contact Regional DES Pilot Support team members listed in Table 3.

## Project Team, Schedule, & Deliverables

### Project Team

Briefly describe all parties involved in the project.

#### Team Directory

The following table includes contact information for project management/design team.

Table 3 - Project Team Contacts

| Org | Role | Name | Email | Phone |
| --- | --- | --- | --- | --- |
| District | PM* |  |  |  |
|  | Design |  |  |  |
|  | AE |  |  |  |
|  | QC |  |  |  |
| DES | PM* |  |  |  |
|  | QC |  |  |  |
| BRG | PM* |  |  |  |
| TPP |  |  |  |  |
| CST |  |  |  |  |
| Consultant (if necessary) | PM * |  |  |  |

* Primary contact

#### Roles and Responsibilities

The following table includes tasks and responsibilities for the project.

Table 4 - Project Roles and Responsibilities

| Team Lead/SME | Name | Organization |
| --- | --- | --- |
| Survey Lead |  |  |
| Geotech Lead |  |  |
| Roadway Design |  |  |
| Drainage Design |  |  |
| TCP Design |  |  |
| Bridge Design |  |  |
| Signing & Pavement Marking Design |  |  |
| Signals, ITS, Illumination Design |  |  |
| Pavement Design |  |  |
| Landscape Design |  |  |
| Railroad Design/Coordination |  |  |
| Environmental Document |  |  |
| Right of Way |  |  |
| Utilities Design/Coordination |  |  |
| QC Manager |  |  |

Organization is name of employer that the person represents, i.e. a TxDOT Division or District, consultant firm, utility company, etc.

#### Communication Plan

The following table includes communication types and responsible parties.

Table 5 - Project Communication

| Type of Communication | TO: | CC: |
| --- | --- | --- |
| Project Specific |  |  |
| Design Division & DDP |  |  |
| Bridge Division |  |  |
| Construction Division |  |  |
| TPP Division |  |  |
| DES Consultant |  |  |

Describe Project Management Application to be used to communicate project details.

Describe frequency of project progress meetings with the District as well as other design teams (e.g., DES Division or consultant)

#### District Coordination Plan

Describe the process for coordinating project activities with the District. This could include coordination for specific discipline, stakeholders, review periods, etc.

#### Meetings/Workshops

The following meetings/workshops have been incorporated in the project:

- Project Management Meetings

- Monthly Progress Meetings

- Bi-Weekly Discipline Coordination Meetings

- Milestone Review Meetings

The following basic protocols will be followed for project meetings/workshops:

- Determine who should be present at the meeting/workshop

- Schedule a time, location, and duration of the meeting/workshop

- Prepare and distribute agendas for the meeting/workshop ahead of time

- Designate a responsible party to conduct the meeting/workshop

- Prepare and distribute meeting/workshop minutes

- Follow-up on action items

### Project Schedule

Attached project schedule in Appendix C, and list project milestones in Table 6 including associated dates.

Table 6 - Project Milestones

| Project Phase/Milestone | Date |
| --- | --- |
| Notice-to-Proceed |  |
| Initial – 30% |  |
| Detailed – 60% |  |
| Final – 90/95% |  |
| Sealed – 100% |  |
| Ready-to-Let |  |

* Subject to change

In Table 7, list key project dates including project meetings, workshops and associated dates.

Table 7 – Key Project Dates, Meetings, Workshops

| Project Meeting, Workshop, Event | Date |
| --- | --- |

### Project Deliverables

For TxDOT Digital Delivery Pilot Projects, the list of project deliverables will vary compared to a traditional project. A comprehensive list of deliverables per project milestone, along with QC guidelines and model deliverable plans, can be found on TxDOT’s Digital Delivery website using the following link: Digital Delivery PS&E QC Checklist.

For additional guidance, use the following link to access the Digital Delivery PS&E QC Checklist Overview & Instructions.

## TECHNOLOGY

### System Requirements

For general information, software compatibility, system requirements, workspace configuration, services and support information, and security release notes for each project software, refer to the “ReadMe” on the Bentley Software Documentation page.

### Software Requirements

The following table describes minimum software requirements to be used for this project for compatibility with the TxDOT workspace.

For consultants, fill this section out with information that aligns with project scope.

Table 8 – Project Software

| Discipline | Software | Version | Comments |
| --- | --- | --- | --- |
| Roadway, Traffic Control, Traffic (Design), and Environmental |  |  |  |
| Drainage (Analysis) |  |  |  |
| Drainage (Design) |  |  |  |
| Traffic (Analysis) |  |  |  |
| Utilities |  |  |  |
| Bridge |  |  |  |
| Asset Management |  |  |  |
| Project Management |  |  |  |
| Document Management |  |  |  |
| Quality Management |  |  |  |

Note: the software version may be subject to change as the duration of the project may require it and official communication will be sent accordingly to document the change.

### Information Exchanges

All project files should be stored and organized in ProjectWise Explorer. Project files should conform to the File Naming Convention outlined later in the PEP. File delivery will be conducted through Box.com.

The project folder can be accessed using the following link: (insert ProjectWise project folder link here)

## MODEL MANAGEMENT PLAN

### Workspace

Refer to the most current guidance for TxDOT workspaces and project configuration files. TxDOT Bentley CONNECT Edition applications can be found by clicking the hyperlink.

The latest TxDOT workspace in the provided link is to be utilized for all Digital Delivery pilot projects. If utilizing a different workspace, please describe the version being used: (Example: the TxDOT 10.12 workspace will be used for this project).

### Folder Structure

A reduced folder structure is a key component of TxDOT’s Digital Delivery program, shifting the focus from manual directory navigation to a more effective, attribute-driven system. All TxDOT Digital Delivery pilot projects will utilize a reduced folder structure within Design Division’s ProjectWise environment. This structure will support a more stable common data environment and improve data integrity across the project lifecycle.

For inquiries or recommendations on the current state of the reduced folder structure, please contact Javier Nava (Javier.Nava@txdot.gov), Rob Allen (Robert.Allen2@txdot.gov), or a DES point of contact.

### File Naming Convention

All file naming for this project shall adhere to the TxDOT DDP File Naming Convention process. This process includes guidance for file versioning and naming convention structure, and can be found using the following link: (insert link to document on DDP website when available)

If the project commenced before being identified for the pilot program, then a different file naming convention may be adhered to. If so, please describe the naming convention below.

### Template Library

OpenRoads Designer utilizes template libraries (.ITL files) to store roadway design templates. All templates must be saved within the project ITL in the project folder. It is recommended for pilot project designers to take Design Division provided trainings (DES 750, DES 752, etc.) to better understand the expectations and workflows of the template library.

Refer to the Model Development Standards (MDS) Guidance for more modeling guidance.

### Level of Development

Refer to the general model development characteristics table in the Model Development Standards (MDS) Guidance for deliverable expectations of common model elements. This table includes target Level of Development (LOD) and how the element should be represented geometrically (2D lines or geometry, 3D model breaklines, 3D cell, etc.).

Pilot teams are required to fill out all design elements with desired LOD definitions. This table can be located in Appendix A.

### Digital Signing and Sealing

At the final design milestone when the project is in the Ready-to-Let phase, MALD files will be signed and sealed using TxDOT’s SHA 256 Hash Code Generator. To ensure file integrity during letting and construction, a unique digital fingerprint will be created to each MALD file at the bit level. This fingerprint, or hash code, can then be checked with a hash code validator which allows users to confirm that nothing was modified.

The generator and validator can be found on TxDOT’s website using the following link: (link to be included in PEP once available)

## Asset Management Plan

### Goals and Objectives

TxDOT’s Digital Delivery Program is evolving asset management by establishing a digital twin that transitions 3D design into construction and as-built data. A primary objective is the integration of GIS for an as-built repository, utilizing attributed BIM objects and item types to ensure geospatial precision for maintainable assets. While an enterprise solution for digital as-builts is currently under development, the program is actively defining the processes required to migrate construction data into downstream maintenance systems. With the expectation to continue moving TxDOT projects towards MALD, this will provide the data for a digital twin framework, enable data-driven lifecycle management and enhance spatial analytics across the state’s infrastructure.

Pilot teams are required to list all assets this project will track throughout the project lifecycle. This table can be located in Appendix B.

As digital as-built processes and guidelines continue to be developed, pilot teams will be informed of best practices and procedures to carry out as-built documentation from their Design Division point-of-contact.

List out the project asset management goals and objectives.

## QUALITY MANAGEMENT PLAN

### Model Quality Control Process

All team members shall follow TxDOT’s quality control & quality assurance checking prior to each submittal. Refer to the QC Process PS&E Submittals documentation for more information.

The following table describes the quality control process for project models:

Table 9 – Quality Control Checks

| Description | Definition | Stakeholders | Application | Frequency |
| --- | --- | --- | --- | --- |
| Visual Check | Verify there are no unintended model components and design intent has been followed. | All | OpenRoads, Bentley Infrastructure Cloud | Continuous, Quality Control Periods |
| Model Integrity Checks | Resolve model Errors, purge unused files, verify workspace elements (feature definitions, item types, etc.) | All | OpenRoads, ProjectWise, Bentley Infrastructure Cloud | Continuous, Quality Control Periods |
| Synchronize iTwin Files | Update Design Files in iTwin model | Model Manager | Bentley Infrastructure Cloud | Quality Control Periods, Submittal Period, Design Updates |

## CONSTRUCTION ADMINISTRATION PHASE

### Letting

Prior to the letting phase commencing, coordination with local AGC stakeholders is encouraged to establish project expectations and gather feedback from local contractors. It is recommended to hold mandatory pre-bid meetings to ensure prospective bidders understand the technical requirements of navigating a model-based environment and the software tools required for estimation, construction and inspection.

Triple-zero (000) Special Provisions are also recommended to be included in the letting package, as this document will establish MALD expectations. These provisions specifically outline the hierarchy of data, defining which digital files take precedence in the event of a discrepancy. Examples from previous projects can be provided to the pilot project team per request.

As letting requirements for TxDOT digital delivery projects continue to evolve, pilot teams will be informed of best practices and procedures to prepare.

### Construction Phase Process

Information pertaining to project specific construction processes and timelines will be included closer to letting.

## APPENDIX A – Project LOD Specifications

Table 10 – Project Level of Development Specifications

TRAFFIC CONTROL

| Item/Element | Spec # | LOD # | Description |
| --- | --- | --- | --- |

ROADWAY

| Item/Element | Spec # | LOD # | Description |
| --- | --- | --- | --- |

DRAINAGE

| Item/Element | Spec # | LOD # | Description |
| --- | --- | --- | --- |

BRIDGE

| Item/Element | Spec # | LOD # | Description |
| --- | --- | --- | --- |

TRAFFIC

| Item/Element | Spec # | LOD # | Description |
| --- | --- | --- | --- |

ENVIRONMENTAL

| Item/Element | Spec # | LOD # | Description |
| --- | --- | --- | --- |

## APPENDIX B – Asset Inventory

Table 11 – Project Asset Inventory

TRAFFIC CONTROL

| Item/Element | Bid Item | Description |
| --- | --- | --- |

ROADWAY

| Item/Element | Bid Item | Description |
| --- | --- | --- |

DRAINAGE

| Item/Element | Bid Item | Description |
| --- | --- | --- |

BRIDGE

| Item/Element | Bid Item | Description |
| --- | --- | --- |

TRAFFIC

| Item/Element | Bid Item | Description |
| --- | --- | --- |

## APPENDIX C – Pilot Project Schedule