# Professional Engineering Procurement Services (PEPS) Invoice Process Checklist for the Consultant

2/19/2026

(The most current Invoice Template is REQUIRED for ALL Invoice Submissions)

https://www.txdot.gov/business/peps/manage-active-contracts/invoicing.html

# Contacts Email Addresses

PEPS District Invoices ONLY

peps_invoice_center_district@inboundna11.springcm.com

(Abilene, Amarillo, Atlanta, Austin, Beaumont, Brownwood, Bryan, Childress, Corpus Christi, Dallas, El Paso, Ft. Worth, Houston, Laredo, Lubbock, Lufkin, Odessa, Paris, Pharr, San Angelo, San Antonio, Tyler, Waco, Wichita Falls, Yoakum)

PEPS Division Invoices ONLY

peps_invoice_center_division@inboundna11.springcm.com

(Aviation Division, Bridge Division, Construction Division, Design Division, Environmental Affairs Division, Government Affairs Division, Maintenance Division, Maritime Division, Maritime Division, Materials and Tests Division, Project Finance and Toll Operations Division, Public Transportation Division, Rail Division, Right of Way Division, Strategic Initiatives and Innovation, Support Services Division, Toll Operations, Traffic Safety Division, Transportation Planning and Programming Division, Transportation Programs Division)

Audits, Inquiries, etcetera. ONLY	PEPS_InvoiceInquiries@txdot.gov

Invoice Section Director	Tira.Dobrozensky@txdot.gov

Invoice Service Center Lead	Priscilla.Vasquez@txdot.gov

Invoice Service Center Lead	Nichole.Cervantes@txdot.gov

# The following must be included with all invoice submissions:

- Email Subject Line: “District, Firm Name, Contract Number, Work Authorization (WA) Number (#), Invoice (INV). Number (#)”

- One invoice package, as a Portable Document Format (PDF) File, should be submitted per email submission once a month – EXCEPTION is submission of revised invoices.

- Invoice File Naming Convention: Contract Number, Work Authorization Number, Invoice Number.

- Prompt Payment Certification

- Complete all fields with required information from previous invoice payment that was received in the “Signature Authority Page” section Prompt Payment Verification. If there is no information to enter, always put Not Applicable (N/A) or if first invoice, enter N/A.

- Progress Report

- VERY DETAILED

- List of all Deliverables for the period being billed-Lump Sum Method of Payment Only

- Billing Statement (Invoice Template)

- Correct Billing Period

- Correct Vendor Identification (ID)

- Correct Control Section Job Number(s) (CSJ)

- Itemized Function Code distribution(s)

- Report that provides Function Code Balances for each CSJ

- Copy of project work schedule (Exhibit C)

- If schedule has changed from Exhibit C, discuss with PM to modify as needed; a supplemental may be considered.

- Copy of Sub-Consultant invoice(s)

- Ensure the billing period does not start prior to the execution date or after the termination date.

- Combined Invoice

- Include all required documentation for BOTH payment types.

# Included with Lump Sum Method of Payment Invoices Only:

- Provide a copy of the executed Table of Deliverables with each invoice package.

- Highlight the current payable line item that corresponds to the invoice package submitted in the copy of Table of Deliverables.

- Include Progress Report.

# Included with Specified Rate Invoices and Cost-Plus Fixed Fee:

- Employee Labor Report that itemizes hours worked by employee title, name, and date. Copies of timesheets may be used as a substitute for the report. [Prime and Subcontractor (Subs)]

- Supporting Documentation for all Direct Expenses – Travel, indirect expenses, overnight mail, outside reproduction, etc. (for Prime and Subs) [Meal receipts MUST be kept by consultant for audit purposes for the life of the contract/WA plus 7 years after the termination date. NOTE, TxDOT Project Manager (PM) can request copies at any time].

- Fixed Fee should mirror WA.

# Notes

- Pay sub-consultants within 10 days.

- Fiscal year (FY) check – FY begins September 1st and ends August 31st.  Billing periods where fiscal years overlap must be submitted separately. Invoices with billing periods in more than one fiscal year will be rejected.

- SUBMIT INVOICES AS A SINGLE PDF.

- Ensure invoice is signed and dated – invoice will be rejected without signature and date.

- Invoices pay out 30 calendar days from date received.

- Payment status inquiries will not receive a response until the 31st day from date the invoice was received.

- Invoices with negative amounts will be denied.

- Invoices CANNOT have any overlapping dates for dates previously billed.

- Combined invoices – The invoice numbers on each template must mirror each other.

# Request for Projected Versus Actual Invoice Amounts

- As part of the monthly progress report requirements or with the invoice requirements, the consultant should be required to include a table showing projected versus actual invoice amounts.

- The projected amounts should be filled out at the beginning of the project and the actual amounts filled in as the invoices are submitted.  This exercise forces the consultant to focus on realistic planned activities and resources and reveals over the course of the project if they are staying on track or not.  It also provides TxDOT with information on future spending amounts that can help determine total anticipated expenditures within a fiscal year, for example.  Projected amounts can be updated as appropriate.